Alvin Kristanto ( 1801383736 ) & Febrian Vingky ( 1801384205 )

1. What I’ve accomplish

Task : HTML Mockup ( est 7 hours + 7 hours ).

Learn about HTML & basic laravel.

Basic knowledge on how laravel’s are wokrs.

HTML Mockup concept

1. What I’ll do today

Learn about javascript ( est 1 week ).

Learn intermediate laravel ( est 2 weeks ).

Create HTML Mockup ( est 8 hours ).

1. Obstades

Basic knowledge on web.

Another course’s project.

Abraham K.M.Ginting ( 1801410304 )

1. What I’ve accomplish

Task : test scenario for service.

Observe the service ( est 2 hours ).

1. What I’ll do today

Looking the service work property or not ( est 1 hour ).

1. Obstades

Have many errors in 1st testing ( est 1 hour ).

Dennis Adinata ( 1801384836 ) & Fadhilah Dirayati (1801391343 )

1. What I’ve accomplish

Task : Icon & CSS.

Aheady finish working on Icon.

1. What I’ll do today

Learn about CSS in the online learning website ( est 5-6 hours ).

1. Obstades

Busy working on another project

Avini Fazrie

1. What I’ve accomplish

Task : Helping designing the table to make the table easiest to code ( est 1 week ).

Study the term for insert, update, delete, and, etc ( est 5 hours ).

1. What I’ll do today

Know the term to code the table immigration.

1. Obstades

Hard to make time with other member team.

Complicated to understand.

Vinzen Ferryl Yuwanto ( 1801392251 )

1. What I’ve accomplish

Task : Study UNF ( est 5 hours ).

ERD on progress ( est 1 week ).

1. What I’ll do today

Study MSQL ( est 2 weeks ).

Complete ERD ( est 3 weeks ).

1. Obstades

Have another project.

Restaurant concepts are complicated.

Nazira Andjani ( 1801414214 )

1. What I’ve accomplish

Task : Learn HTML & CSS.

1. What I’ll do today

Learn more HTML & CSS.

Testing customer UI.

1. Obstades

Have another project.

Not understanding well.